Gantt Chart
Each week is started from Monday.
Assignee(s)	Task	09/01	16/01	23/01	30/01	06/02	13/02	20/02	27/02	06/03	13/03	20/03
Ahmed	Camera functionality
Ahmed	Sprites and Animation
Ahmed	Player movement
Ahmed	Input Handling
Ahmed	Map loading
Ahmed	User Interface
Evan	Setting properties
James	Weapon switching
Ahmed, James	Shooting and throwing grenades
Evan	Sounds Engine
Edward	Units taking damage (from guns and grenades)
Edward	Units mitigating damage from blast shields
Edward	Unit death
Ahmed	Scoreboard display
Evan	Calculating KDR statistics
Brendan	Spectator system
Brendan	Respawning
James	Projectile Logic
Brendan	Power-ups
Brendan	Menace system
	Map creation
Evan	TLS (TCP)
Evan	UDP (Basic communication)
Evan, Edward	UDP Packet loss handling
Evan, Edward	Connecting to server (UserID assignment. Ensure unique username)
Evan	Lobby management
James	Server side game start and Unit assignment
James	Server side game ending and returning to lobby
Brendan	Path finding
Brendan, Edward, James	AI Combat System
Brendan, Edward, James	Civilian AI
Brendan, Edward, James	President AI
Brendan, Edward, James	Police AI
Brendan, Edward, James	Assassin AI
James	Entity collision detection
All	System Integration
Evan, Edward	Server load testing
All	Unit testing for game logic
All	Acceptance testing
Evan	Enhancing network communication security

Ahmed 23
Evan 22
James 21
Brendan 21
Edward 24