Risk Register (will be added to the Latex document)

Risk	Likelihood of occurrence	Ways to mitigate the risk
Members not understanding what they should be doing.	Likely towards the start of the project.	Have a discussion about all of the tasks that need to be carried out and assign them to people. Create a Gantt chart to help.
People falling behind on tasks.	Likely towards middle to the end of the project.	Try to make tasks well defined and make time estimates realistic – build some slack in to the time.
Components not integrating easily.	Quite likely.	Spend more time on the design and looking at how classes should talk to each other.
Duplication of work.	Quite unlikely.	If the tasks are well-defined and assigned accordingly then there should not be too much overlap.
People falling ill.	Unlikely.	Pick up other tasks while the person is ill. Hopefully it will not be severe and they will be able to do other tasks on return.
People not turning up for meetings.	Unlikely.	Seek assistance from the lecturer. May have to pick up other tasks on behalf of the missing person.
Some members doing more work than others.	Quite likely.	Try as best as possible to try and plan tasks so that the workload is balanced. If a task is unexpectedly short for someone then that person should seek out more tasks to help.